ZED
To-Do [14/08/2011]

Library	Task	Priority

All	Document Code via Doxygen Comments	-20
All	Document Code via LibreOffice Writer	-15

Arithmetic	Provide Destructive and Non-Destructive functions for Matrix* class functions	-17
Arithmetic	Provide Debug Writer output functions and operator “<<”	-20
Arithmetic	Finish AABB class	10
Arithmetic	Provide highest available SIMD functionality for each function	15
Arithmetic	Plane class - Intersections	-15
Arithmetic	Ray class - Intersections	-19
Arithmetic	Quaternion class - Whole	-20
Arithmetic	Polygon class - Whole	-18
Arithmetic	OBB class - Whole	-15

System	Input from peripherals	-15
System	Hardware Information	-20
System	Resource Management	-20
System	String class	-10
System	Hash class	-15
System	List class	-15
System	Array class	-15
System	Memory Manager	-20
System	File System	-20

Renderer	Vertex Cache and Management System	-20
Renderer	Texture Cache and Management System	-20
Renderer	Shader Cache and Management System	-20
Renderer	Text Rendering	-15

All	Document Code via Doxygen Comments
All functions, classes and structures need to be well-documented in comments and parsed via Doxygen. / Estimated Time: Lifetime of Project

All	Document Code via LibreOffice Writer
All functions, classes, structures and an overview of each one need to be well-documented in a LibreOffice Writer document. Exported as a PDF for cross-platform readability. / Estimated Time: Lifetime of Project

Arithmetic	Provide Destructive and Non-Destructive functions for Matrix* class functions
Matrix3x3: Transpose [ND], Inverse [ND], Adjoint [D] / Matrix4x4: AffineInverse [ND] / Estimated Time: 80 minutes

Arithmetic	Provide Debug Writer output functions and operator “<<”
11 classes need this. / Estimated Time: 60 minutes

Arithmetic	Finish AABB class